**Evaluation Report**

**Learner’s name: Harvey Williams**

**Team Name:**   EH11 - Byte Club

|  |
| --- |
| **1. Identify strengths and areas for improvement in the project plan.** |
| Strengths on the Project Plan:  It provided a clear goal, as well as clear steps to achieve everything the group wanted to during this project. It also allowed the team to go into development with a good starting point so we could hit the ground running.      Areas for improvement on the Project Plan:    While the project plan was great for laying out what we would like to achieve there was not much time allocated for troubleshooting, this would have been helpful because during the creation of the site issue came up with the database, FileZilla, and other pages on the site which delayed finishing the project. |

|  |
| --- |
| **2. Identify strengths and areas for improvement in the implementation of the project.** |
| Strengths on the implementation of the project:  The group was always really engaged with the content as we were all keen to create something well made. There was also very good communication between the members as well as a communal OneDrive folder where work could be easily shared and distributed  Areas for improvement in the implementation of the project:    There are not many areas id improve upon but if I had to say one it’d be a way to have multiple people making changes to the website at once because more than a couple times FileZilla would crash, or someone’s work would be overwritten. |

|  |
| --- |
| **3. Review each team member’s contribution to the project, including your own.** |
| **Jack: Jack’s contribution to the project includes the backend work of the website such as the database and register page, as well as the admin features that allow them to interact with said database. These have all been completed to a high standard and work very well.**  **Julie: Julie’s contribution to the project was the user profile page that included all the necessary features specified in the project plan, which include the user’s information as well as the scoreboard of the users who got the highest scores on the site. These features are fully working and meet the standards set in the plan.**  **Michael: Michael’s contribution to the project was the feedback page, processing feedback, as well as working together with me to design aspects of the website, these pages all look great, and the feedback page correctly sends information to the admin dashboard which was also a necessary feature outlined in the production plan.**  **Josh: Josh’s contribution to the project was the login functionality, these were successfully completed to a good standard as they successfully work, as well as the data stored from it is stored securely. He also helped fix issues found which was a great help for keeping the project on track.**  **Harvey: What I contributed to the website was the challenge choosing page, the two informational pages just before the quiz, and finally working together with Michael to design aspects of the website. I felt I completed my tasks to a sufficient standard and kept them in line with what was expected from the production plan**  **Snow: Snow as the project manager was the busiest person of the group as she was the one who scheduled the meetings, organised the files for everyone to collectively use on top of also coding the index, gdpr, and contact pages, all of these were completed to a good standard as they all fulfilled their intended purpose and met the required functionality set in the production plan. She was also a key figure in making sure the group had the work in on time which kept the project going a sustained and steady pace.** |

|  |
| --- |
| **4. Identify strengths and weaknesses of the team as a whole in carrying out the project.** |
| Strengths of the team as a whole:    The team had great communication, and everyone seemed keen to make something that met all the criteria outlined in the planning phase. The group was also able agree on deadlines for work to be finished by, which meant the were only a couple last minute rushes to get work in on time.  Weakness of the team as a whole:  For a weakness of the team there was an issue in the beginning of our 7th group member never showing up so we had to operate while also sharing their work load in the first few weeks, however this issue was sorted eventually which meant the group could work efficiently of then on |

|  |
| --- |
| **5. Identify action points to improve the planning and implementation of future projects.** |
| Action points to improve the planning & implementation of future projects:     * Have more in-person meetings as this was where the most work got finished * Allow more time for testing and bug fixing |