**Evaluation Report**

**Learner’s name: Jack Tully**

**Team Name:**   EH11 - Byte Club

|  |
| --- |
| **1. Identify strengths and areas for improvement in the project plan.** |
| Strengths on the Project Plan:   Clear deliverable goal in mind, with a set path for the group to get there meaning the task was broke up into very small manageable tasks. This was a low stress module.    Areas for improvement on the Project Plan:   lacked inclusion for time to test/troubleshoot, also was a very strict timing so not much room for personal issues/events that may have come up. |

|  |
| --- |
| **2. Identify strengths and areas for improvement in the implementation of the project.** |
| Strengths on the implementation of the project:  Everyone worked well and was dedicated, very few team/communication issues. For the most part everyone was motivated and worked to a high standard.  Areas for improvement in the implementation of the project:   as the project went on it became clear some pages were dependant on others, and this caused progress to slow when they weren't done in sync. For future perhaps a priority system for pages to work on. (eg was unable to test the admin feedback function without its implementation in the user profile). |

|  |
| --- |
| **3. Review each team member’s contribution to the project, including your own.** |
| **Jack: My contributions was most of the backend database and the entirety of the admin functionality which I believe I completed to a high standard.**  **Julie: Julie completed all her tasks to the standard set, the profile page has all the features in working order without any noticeable flaws**  **Michael: the feedback and the process feedback work well and made my coding of the admin feedback very easy. Michael also contributed to the design of the website significantly.**  **Josh: Josh implemented all their tasks to a high standard and got them done exceptionally fast; Josh was also always willing to jump in and help others.**  **Harvey: The challenge choosing page was something out my depth that Harvey smashed, he also helped with the design pf thew website to a good degree. All the work done was too a high standard.**  **Snow: Snow was a fantastic manager who kept us all organised and on track, she schedueled and organised everything. In addition, she coded the index, GDPR and contact pages that all hit the standard set by the production plan.** |

|  |
| --- |
| **4. Identify strengths and weaknesses of the team as a whole in carrying out the project.** |
| Strengths of the team as a whole:   Very strong inter team communication, people were very willing to ask for help and everyone was willing to give it when they could, we all played to our strengths.    Weakness of the team as a whole:   none to say, everyone was friendly and cooperative, the result was a stress-free project that is also to a high standard. |

|  |
| --- |
| **5. Identify action points to improve the planning and implementation of future projects.** |
| Action points to improve the planning & implementation of future projects:     * We were prone to wondering off brief on occasion but besides that none really to add. |