**Evaluation Report**

**Learner’s name: Michael Wilde**

**Team Name:**   EH11 - Byte Club

|  |
| --- |
| **1. Identify strengths and areas for improvement in the project plan.** |
| Strengths on the Project Plan: The teams project plan was well established and thought out. It allowed the team to hit the ground running in the development semester with everyone knowing which part they were going to work on.    Areas for improvement on the Project Plan:  The teams project plan could have been improved by allowing for more time for troubleshooting. The website became quite complex with the addition of the database as well meaning the team had to deal with a lot of errors. By assigning more time for troubleshooting the team could have potentially made it over some of the challenges faced. |

|  |
| --- |
| **2. Identify strengths and areas for improvement in the implementation of the project.** |
| Strengths on the implementation of the project: The team hit the ground running and made a great start to the website by linking together placeholder webpages. From there the pages were developed into the finished product. This worked very effectively as it allowed the team to visualise the finished project when developing it.  Areas for improvement in the implementation of the project: During the implementation of the website, some weak areas were identified such as missed implementation of core aspects of the brief – difficulty tagging, rating system.  In future core features should be worked on first before further work like the top 10 leaderboard. |

|  |
| --- |
| **3. Review each team member’s contribution to the project, including your own.** |
| **Jack: Jack made excellelent contributions to the website including work on the database and admin features.**  **Julie: Julies work on the user profile page met the required standards and functions/looks great.**  **Michael: I felt my contributions to the project were satisfactory with development of the feedback page and processing feedback.**  **Josh: Joshs work on the login/logout functionality was great and allowed the website to perform as expected.**  **Harvey: Harveys contributions to the navigation bar and coding challenges was excellent allowing the website to link and hold its core functionality.**  **Snow: Snows contributions to the team have been exceptional, going above and beyond to lead the team, help individuals and code many parts of the website including the index, gdpr & contact us pages.** |
|  |

|  |
| --- |
| **4. Identify strengths and weaknesses of the team as a whole in carrying out the project.** |
| Strengths of the team as a whole: The team has functioned exceptionally well as a whole, the project was developed very smoothly. The team gracefully handled every challenge along the way leading to a solid foundational website.      Weakness of the team as a whole: Weaknesses in the team were few and far between. The only notable improvements could be more collaborative sessions within the university to work in person. |

|  |
| --- |
| **5. Identify action points to improve the planning and implementation of future projects.** |
| Action points to improve the planning & implementation of future projects:     * More in person meetings * Focus on core requirements of the brief * Allow for more time to sort errors |